# CS 250 Agile Team Charter Template

## SNHU Travel Niche Vacation Booking Platform

| ## Item | ## Response |
| --- | --- |
| Business Case/Vision (value to attain) | Expand SNHU Travel's customer base by creating an easy-to-use online experience that highlights trendy and niche vacation packages and makes it simple for customers to explore travel options. |
| Mission Statement (result to accomplish) | Design, test, and deliver a functional vacation-booking experience within five weeks. The team will work in short Sprints, respond to customer feedback, and deliver usable improvements that support SNHU Travel's business goals. |
| Project Team (team members and roles) | Amanda - Client/President of SNHU Travel Christy - Product Owner Ron - Scrum Master Nicky - Developer Brian - Tester/Development Team member |
| Success Criteria | Start date: September 11, 2026 Expected completion date: October 16, 2026 (five weeks) Final deliverable: A tested, user-friendly SNHU Travel web experience for browsing and booking niche vacation packages. Key project objectives: Deliver on time; satisfy client requirements; prioritize the highest-value backlog items; test features throughout each Sprint; adapt quickly to feedback and approved requirement changes. |
| Key Project Risks | Scope or requirement changes late in the project Tight five-week schedule and limited time for rework Unclear user stories or delayed Product Owner decisions Defects, integration issues, or incomplete testing Communication gaps that create duplicated work or missed dependencies |
| Rules of Behavior (values and principles) | Treat every team member with respect and listen without interrupting. Be open about progress, mistakes, risks, and blockers. Give constructive feedback focused on the work, not the person. Ask for help early and offer help when another team member is blocked. Take ownership of commitments and follow the agreed Definition of Done. Keep meetings focused and come prepared. |
| Communication Guidelines (scrum events and rules) | Daily Scrum: 15 minutes at the same time each workday. Developers focus on progress toward the Sprint Goal, today's plan, and impediments. Detailed problem-solving is moved to a sidebar immediately after the Daily Scrum with only the needed people. Sprint Planning sets the Sprint Goal and selected backlog work; the Product Owner clarifies priorities and acceptance criteria. Backlog refinement happens as needed so upcoming work is understood and ready. Each Sprint ends with a Sprint Review and Retrospective. Urgent blockers are communicated immediately rather than waiting for the next meeting. |