## Slide 1
CHADATECH / LEADERSHIP BRIEF
From Waterfall
to Scrum–Agile
What the SNHU Travel pilot teaches us about
roles, change, quality, and delivery decisions
CS 250 Final Project • October 2026
Course scenario: SNHU Travel course simulation (Southern New Hampshire University, 2026).
Notes: Introduce the scenario: ChadaTech has historically used a waterfall model and is considering Scrum. SNHU Travel is a role-based coursework simulation; it is not an actual production launch. The goal is to give leadership a grounded basis for selecting a method.
ATTRIBUTION
Course scenario: Southern New Hampshire University (2026), SNHU Travel course simulation [Unpublished CS 250 course exercises]. No third-party photos or illustrations are reproduced.

## Slide 2
THE EXECUTIVE VIEW
Recommendation: scale learning, not assumptions
A small Scrum pilot lets ChadaTech assess fit before a company-wide transition (Project Management Institute, 2024).
02
01
Respond to change
Backlog clarification helped handle the revised slideshow request (Southern New Hampshire University, 2026).
02
Make work visible
User stories and acceptance criteria made expectations visible (Southern New Hampshire University, 2026).
03
Protect quality
A shared Definition of Done keeps verification part of the Increment (Schwaber & Sutherland, 2020).
EVIDENCE BOUNDARY
SNHU Travel was a course simulation, not a deployed product (Southern New Hampshire University, 2026).
Complete reference entries and source links: slides 14–15
Notes: Explain that the pilot supports proceeding with Scrum in a measured fashion, not declaring a universal winner. The recommendation is based on observable coursework artifacts and professional evidence about fit-for-purpose methods.
SOURCE ATTRIBUTIONS
• Project Management Institute. (2024). The future of project work: Moving past office-centric models (Pulse of the Profession® 2024). https://www.pmi.org/learning/thought-leadership/future-of-project-work
• Digital.ai. (2025). The 18th State of Agile report. https://digital.ai/resource-center/analyst-reports/18th-state-of-agile-report/
• Southern New Hampshire University. (2026). SNHU Travel course simulation [Unpublished CS 250 course exercises]. (Course material, not a public webpage.)
Visuals and tables were constructed from original PowerPoint shapes; their cited concepts are attributed above.

## Slide 3
METHOD
Scrum turns feedback into repeatable decisions
Scrum relies on transparency, inspection, and adaptation across Sprints (Schwaber & Sutherland, 2020; Deneir, 2024).
03
TRANSPARENCY
Make priorities and status visible
INSPECTION
Review progress and the increment
ADAPTATION
Adjust product and process
A SPRINT IN FOUR STEPS
01
Sprint Planning
02
Build + Daily Scrum
03
Sprint Review
04
Sprint Retrospective
Each Sprint creates an Increment for inspection and feedback (Schwaber & Sutherland, 2020).
Complete reference entries and source links: slides 14–15
Notes: Agile is the iterative philosophy; Scrum is the lightweight framework. Sprints encompass planning, work, reviews, and retrospective improvement. Distinguish inspection of the product in Sprint Review from inspection of the team’s process in Sprint Retrospective.
SOURCE ATTRIBUTIONS
• Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The definitive guide to Scrum—The rules of the game. https://scrumguides.org/scrum-guide.html
• Deneir, S. (2024, September 5). Scrum’s essential elements (SG003). Scrum.org. https://www.scrum.org/resources/blog/scrums-essential-elements-sg003
Visuals and tables were constructed from original PowerPoint shapes; their cited concepts are attributed above.

## Slide 4
PEOPLE
Three Scrum accountabilities. One team outcome.
Scrum has three accountabilities, with testing shared by the Developers (Schwaber & Sutherland, 2020; Coleman, 2024).
04
PRODUCT OWNER
Decides what matters most
• Orders the Product Backlog
• Clarifies stakeholder requests
• Accepts priorities and tradeoffs
SNHU Travel: prioritized destination, price, and cruise stories.
SCRUM MASTER
Helps the team work effectively
• Coaches Scrum practices
• Helps remove impediments
• Makes improvements actionable
SNHU Travel: facilitates change discussion and retrospectives.
DEVELOPERS
Produce and verify the increment
• Plan and implement the work
• Test against acceptance criteria
• Maintain a usable Definition of Done
SNHU Travel: destination feature, test cases, slideshow updates.
The role examples below are drawn from the SNHU Travel coursework (Southern New Hampshire University, 2026).
Complete reference entries and source links: slides 14–15
Notes: Clarify that Scrum terminology now refers to accountabilities rather than job titles. A tester may have specialized expertise but contributes within Developers. The Product Owner maximizes value and owns backlog ordering; Developers own the implementation plan; Scrum Master supports Scrum and team effectiveness.
SOURCE ATTRIBUTIONS
• Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The definitive guide to Scrum—The rules of the game. https://scrumguides.org/scrum-guide.html
• Kaczor, K. (2025, April 7). Accountability, responsibility and authority in Scrum. Scrum.org. https://www.scrum.org/resources/blog/accountability-responsibility-and-authority-scrum
• Coleman, J. (2024, October 17). Developers accountability in Scrum. Scrum.org. https://www.scrum.org/resources/blog/developers-accountability-scrum
• Southern New Hampshire University. (2026). SNHU Travel course simulation [Unpublished CS 250 course exercises]. (Course material, not a public webpage.)
Visuals and tables were constructed from original PowerPoint shapes; their cited concepts are attributed above.

## Slide 5
DEVELOPMENT LIFECYCLE
Agile does not skip SDLC phases—it repeats them
Teams repeat planning, design, coding, testing, and feedback across increments (Jackson et al., 2025; Schwaber & Sutherland, 2020).
05
01
PLAN
Align goals
02
ANALYZE
Clarify needs
03
DESIGN
Shape solution
04
CODE
Implement
05
TEST
Verify behavior
06
DEPLOY
Release when ready
07
MAINTAIN
Learn and improve
Within a Sprint: plan → clarify → design → build → test → inspect → adapt
The SNHU Travel exercise did not document a live production release (Southern New Hampshire University, 2026).
Complete reference entries and source links: slides 14–15
Notes: Describe the seven phases of the SDLC using IBM 2025. Scrum puts these activities in an iterative delivery context. In the classroom exercise, implementation and verification were practiced but actual deployment and maintenance of a live travel application were not demonstrated.
SOURCE ATTRIBUTIONS
• Jackson, G., Holdsworth, J., & Kosinski, M. (2025, July 25). What is the software development life cycle (SDLC)? IBM. https://www.ibm.com/think/topics/sdlc
• Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The definitive guide to Scrum—The rules of the game. https://scrumguides.org/scrum-guide.html
• Southern New Hampshire University. (2026). SNHU Travel course simulation [Unpublished CS 250 course exercises]. (Course material, not a public webpage.)
Visuals and tables were constructed from original PowerPoint shapes; their cited concepts are attributed above.

## Slide 6
EVIDENCE FROM SNHU TRAVEL
From a customer request to something verifiable
SNHU Travel used small stories and test cases to practice verification (Southern New Hampshire University, 2026).
06
CODE EXERCISE
Top Five Destinations
Ordered destination list with short descriptions, distinct images, and working information links.
CHECK
Demo each card and verify order + links.
TEST-CASE EXERCISE
Maximum-price filter
Allow a traveler to set a price cap and see matching options; handle invalid or empty results.
CHECK
Test valid, invalid, no-results, and clear-filter paths.
TEST-CASE EXERCISE
Cruise preference
Let travelers save a preference that can inform later recommendations.
CHECK
Test save, persistence, removal, and behavior.
Complete reference entries and source links: slides 14–15
Notes: Do not claim that every scenario was developed and deployed. The destination list was represented by developer coursework, while price filter and cruise preference were user-story/test-case exercises. That distinction provides honest evidence of the method without overstating the outcome.
SOURCE ATTRIBUTIONS
• Southern New Hampshire University. (2026). SNHU Travel course simulation [Unpublished CS 250 course exercises]. (Course material, not a public webpage.)
• Jackson, G., Holdsworth, J., & Kosinski, M. (2025, July 25). What is the software development life cycle (SDLC)? IBM. https://www.ibm.com/think/topics/sdlc
Visuals and tables were constructed from original PowerPoint shapes; their cited concepts are attributed above.

## Slide 7
MANAGING CHANGE
The slideshow revision tested Scrum’s adaptability
The slideshow revision called for priority clarification and new checks (Southern New Hampshire University, 2026).
07
01
INITIAL
Top Five
destinations
02
CHANGE
Product Owner
revises slideshow
03
CLARIFY
Confirm what stays
and new criteria
04
REPLAN
Reorder work
and adjust tests
05
REVIEW
Show the updated
increment
SCRUM RESPONSE
Adapt the backlog, discuss tradeoffs, and retest the changed work (Schwaber & Sutherland, 2020).
WATERFALL RESPONSE
Revisit baseline requirements and downstream plans through change control (Jackson et al., 2025).
Complete reference entries and source links: slides 14–15
Notes: The user’s developer assignment changed slideshow expectations. In Scrum, the Product Owner clarifies value and backlog priority, Developers estimate rework and adjust implementation, and testers revise acceptance and regression checks. In a sequential model, a late change usually requires more formal revisiting of signed-off deliverables.
SOURCE ATTRIBUTIONS
• Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The definitive guide to Scrum—The rules of the game. https://scrumguides.org/scrum-guide.html
• Jackson, G., Holdsworth, J., & Kosinski, M. (2025, July 25). What is the software development life cycle (SDLC)? IBM. https://www.ibm.com/think/topics/sdlc
• Southern New Hampshire University. (2026). SNHU Travel course simulation [Unpublished CS 250 course exercises]. (Course material, not a public webpage.)
Visuals and tables were constructed from original PowerPoint shapes; their cited concepts are attributed above.

## Slide 8
PROCESS AND TOOLS
Scrum events make the board useful—not vice versa
Scrum events support different planning, inspection, and adaptation decisions (Schwaber & Sutherland, 2020).
08
EVENT
KEY QUESTION
ARTIFACT
SPRINT PLANNING
What can we deliver toward the Sprint Goal?
Product Backlog → Sprint Backlog
DAILY SCRUM
Is our plan still on track? What is blocked?
Sprint Backlog / visible work board
SPRINT REVIEW
What usable increment meets the need?
Increment + stakeholder feedback
RETROSPECTIVE
How should our teamwork improve?
One or two owned improvement actions
Complete reference entries and source links: slides 14–15
Notes: Use Scrum events to explain when and why artifacts are inspected. Boards, tests, and Jira support shared understanding but do not replace conversations. Review is about product outcomes with stakeholders; retrospective is about process improvements.
SOURCE ATTRIBUTIONS
• Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The definitive guide to Scrum—The rules of the game. https://scrumguides.org/scrum-guide.html
• Deneir, S. (2024, September 5). Scrum’s essential elements (SG003). Scrum.org. https://www.scrum.org/resources/blog/scrums-essential-elements-sg003
Visuals and tables were constructed from original PowerPoint shapes; their cited concepts are attributed above.

## Slide 9
COLLABORATION
Ask a question that unlocks a decision
Transparent communication helps the Scrum Team coordinate decisions (Kaczor, 2025; Coleman, 2024).
09
TO PRODUCT OWNER / CLARIFY SCOPE
“Could you confirm the slideshow priorities, what stays, and the revised acceptance criteria?”
TO TESTER / DEFINE EDGE CASES
“What should happen if an image fails, or when Next is pressed on the last slide?”
SHARED BOARD (PROPOSED)
BACKLOG
READY
BUILDING
TESTING
DONE
Attach acceptance criteria, blockers, test cases, and decisions to the same story.
The sample questions and work board below were developed for this presentation.
Complete reference entries and source links: slides 14–15
Notes: These are sample communications from reflection assignments, not emails confirmed as sent. Explain why each question requests actionable information and why a shared Jira or Azure Boards item preserves the decision for developers, testers and the Product Owner.
SOURCE ATTRIBUTIONS
• Kaczor, K. (2025, April 7). Accountability, responsibility and authority in Scrum. Scrum.org. https://www.scrum.org/resources/blog/accountability-responsibility-and-authority-scrum
• Coleman, J. (2024, October 17). Developers accountability in Scrum. Scrum.org. https://www.scrum.org/resources/blog/developers-accountability-scrum
• Southern New Hampshire University. (2026). SNHU Travel course simulation [Unpublished CS 250 course exercises]. (Course material, not a public webpage.)
Visuals and tables were constructed from original PowerPoint shapes; their cited concepts are attributed above.

## Slide 10
MODEL COMPARISON
Waterfall and Scrum make different tradeoffs
Both approaches include SDLC work but organize decisions and feedback differently (Jackson et al., 2025; Schwaber & Sutherland, 2020).
10
FACTOR
WATERFALL
SCRUM–AGILE
Sequence
Phases tend to progress sequentially
Phases recur across small increments
Requirements
Detailed definition earlier
Backlog refined as knowledge grows
Feedback
Usually anchored to milestones
Regular Sprint Review feedback
Quality
Formal test stage / gates
Test throughout each increment
Strength
Predictability with stable scope
Adaptability when needs evolve
Complete reference entries and source links: slides 14–15
Notes: Avoid saying one approach always outperforms another. Both can implement appropriate testing, documentation and governance. The key contrast is sequential commitment versus iterative re-planning and feedback.
SOURCE ATTRIBUTIONS
• Jackson, G., Holdsworth, J., & Kosinski, M. (2025, July 25). What is the software development life cycle (SDLC)? IBM. https://www.ibm.com/think/topics/sdlc
• Project Management Institute. (2024). The future of project work: Moving past office-centric models (Pulse of the Profession® 2024). https://www.pmi.org/learning/thought-leadership/future-of-project-work
• Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The definitive guide to Scrum—The rules of the game. https://scrumguides.org/scrum-guide.html
Visuals and tables were constructed from original PowerPoint shapes; their cited concepts are attributed above.

## Slide 11
METHOD SELECTION
Choose the model that fits the uncertainty
Choose a delivery approach that suits uncertainty, constraints, and governance (Project Management Institute, 2024).
11
SCRUM FITS WHEN…
Scrum can fit changing requirements and frequent stakeholder reviews (Schwaber & Sutherland, 2020).
WATERFALL FITS WHEN…
A predictive approach can fit stable scope and formal approvals (Project Management Institute, 2024).
IMPORTANT RESEARCH FINDING
PMI reported comparable performance across agile, predictive, and hybrid projects (Project Management Institute, 2024).
Complete reference entries and source links: slides 14–15
Notes: Use the SNHU Travel slideshow interruption as a reason Scrum was well suited to this course scenario, while recognizing PMI evidence that method choice by itself does not guarantee success. Hybrid project delivery can be worth exploring across a diverse organization.
SOURCE ATTRIBUTIONS
• Project Management Institute. (2024). The future of project work: Moving past office-centric models (Pulse of the Profession® 2024). https://www.pmi.org/learning/thought-leadership/future-of-project-work
• Jackson, G., Holdsworth, J., & Kosinski, M. (2025, July 25). What is the software development life cycle (SDLC)? IBM. https://www.ibm.com/think/topics/sdlc
Visuals and tables were constructed from original PowerPoint shapes; their cited concepts are attributed above.

## Slide 12
CHADATECH ROLLOUT
A practical next pilot: three Sprints, clear guardrails
This proposed three-Sprint pilot uses Scrum practices and measures outcomes (Schwaber & Sutherland, 2020; Digital.ai, 2025).
12
THREE-SPRINT PILOT
SPRINT 1
Set Product Goal; empower Product Owner; baseline cycle time and defects.
SPRINT 2
Deliver a small usable increment; include testing in Definition of Done.
SPRINT 3
Review stakeholder feedback; inspect blocked work; compare pilot metrics.
TRACK OUTCOMES,
NOT JUST ACTIVITY
• Story cycle time
• Acceptance-test pass rate
• Escaped defects
• Stakeholder feedback
Complete reference entries and source links: slides 14–15
Notes: This is a proposed leadership pilot, not a report of measured results from the class exercise. Secure a real, available Product Owner and stable Scrum Team; define a small product goal; build acceptance testing and quality into Done; record metrics in a consistent way; and discuss tradeoffs at every review.
SOURCE ATTRIBUTIONS
• Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The definitive guide to Scrum—The rules of the game. https://scrumguides.org/scrum-guide.html
• Digital.ai. (2025). The 18th State of Agile report. https://digital.ai/resource-center/analyst-reports/18th-state-of-agile-report/
• Project Management Institute. (2024). The future of project work: Moving past office-centric models (Pulse of the Profession® 2024). https://www.pmi.org/learning/thought-leadership/future-of-project-work
Visuals and tables were constructed from original PowerPoint shapes; their cited concepts are attributed above.

## Slide 13
LEADERSHIP DECISION
Authorize a measured Scrum pilot—
not a blanket rollout.
01
EMPOWER
Let the Product Owner order the backlog (Schwaber & Sutherland, 2020).
02
PROTECT QUALITY
Use one shared Definition of Done (Schwaber & Sutherland, 2020).
03
LEARN PUBLICLY
Inspect and adapt in every Sprint (Schwaber & Sutherland, 2020).
Compare pilot results with predictive and hybrid options before scaling (Project Management Institute, 2024).
13
Complete reference entries and source links: slides 14–15
Notes: Close with the decision leadership can make today. Ask for permission to run a measured pilot with decision authority, testing standards, transparent work, and explicit review criteria. The course demonstrated a useful process but not production outcomes.
SOURCE ATTRIBUTIONS
• Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The definitive guide to Scrum—The rules of the game. https://scrumguides.org/scrum-guide.html
• Project Management Institute. (2024). The future of project work: Moving past office-centric models (Pulse of the Profession® 2024). https://www.pmi.org/learning/thought-leadership/future-of-project-work
Visuals and tables were constructed from original PowerPoint shapes; their cited concepts are attributed above.

## Slide 14
SOURCES
References • 1 of 2
APA-style references for all professional sources cited in the slides.
14
Coleman, J. (2024, October 17). Developers accountability in Scrum. Scrum.org.
https://www.scrum.org/resources/blog/developers-accountability-scrum
Deneir, S. (2024, September 5). Scrum’s essential elements (SG003). Scrum.org.
https://www.scrum.org/resources/blog/scrums-essential-elements-sg003
Digital.ai. (2025). The 18th State of Agile report.
https://digital.ai/resource-center/analyst-reports/18th-state-of-agile-report/
Jackson, G., Holdsworth, J., & Kosinski, M. (2025, July 25). What is the software development life cycle (SDLC)? IBM.
https://www.ibm.com/think/topics/sdlc
Notes: Full APA-style source entries and clickable source URLs are shown on this slide. The Southern New Hampshire University material is course-provided, not a public source. All diagrams, workflow visuals, and tables in this presentation are original PowerPoint shapes rather than copied third-party images.

## Slide 15
SOURCES
References • 2 of 2
Course exercises and the Scrum framework are attributed explicitly.
15
Kaczor, K. (2025, April 7). Accountability, responsibility and authority in Scrum. Scrum.org.
https://www.scrum.org/resources/blog/accountability-responsibility-and-authority-scrum
Project Management Institute. (2024). The future of project work: Moving past office-centric models (Pulse of the Profession® 2024).
https://www.pmi.org/learning/thought-leadership/future-of-project-work
Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The definitive guide to Scrum—The rules of the game.
https://scrumguides.org/scrum-guide.html
Southern New Hampshire University. (2026). SNHU Travel course simulation [Unpublished CS 250 course exercises].
Unpublished CS 250 instructional/course activity; no public URL supplied.
FIGURE ATTRIBUTION • Graphics are original PowerPoint shapes; no external images or logos used.
Notes: Full APA-style source entries and clickable source URLs are shown on this slide. The Southern New Hampshire University material is course-provided, not a public source. All diagrams, workflow visuals, and tables in this presentation are original PowerPoint shapes rather than copied third-party images.